Professional Services

# Statement of Work

Archer® Residency Services

Prepared for:

Handelsbanken

SOW Number: 2-202609-006

Version:	4.0

Issuance Date: 08-Oct-2026

Prepared for End User: Handelsbanken by Archer.

* For all purposes hereunder, “Archer” means the Archer entity that has executed this Statement of Work.

Copyright  2026 by Archer Technologies LLC or its affiliates. All rights reserved.

Contact Information

| Handelsbanken (End User) |  |
| --- | --- |
| Contact Name: E-mail: | Robert Waugh Robert.waugh@handelsbanken.co.uk |
| Service Performance Location |  |
| City, State, Zip (Country): | Remote |
| ARCHER Contact Information |  |
| Address: City, State, Zip (Country): | Archer Technologies Ireland Limited Block A, George’s Quay Plaza, George’s Quay, Dublin |
| Sales Account Manager: E-mail: | Wael Jaroudi wael.jaroudi@archerirm.com |
| Solutions Principal: Phone: E-mail: | Hagar El Husseiny +2012 2328849 hagar.elhusseiny@archerirm.com |

Revision History

| Rev. | Date | Author(s) | Approver(s) | Description |
| --- | --- | --- | --- | --- |
| 0.1 | 10-Jun-26 | Abdallah Saied |  | Initial draft |
| 0.2 | 08-Jul-26 | Abdallah Saied |  | T&Cs update |
| 0.3 | 08-Sep-26 | Abdallah Saied |  | SNOW integration added – Final draft |
| 0.4 | 08-Sep-26 | Menna Osama |  | Quality Checks |
| 0.5 | 08-Sep-26 |  | Hitesh Goyal | Practice Lead Approval |
| 0.6 | 09-Sep-26 |  | Nicholas Arcabascio | Finance Approval |
| 1.0 | 09-Sep-26 | Menna Osama |  | Released for Issuance |
| 2.0 | 25- Sep-26 | Hagar Elhusseiny |  | Customer comments |
| 3.0 | 1- Oct-26 | Hagar Elhusseiny |  | Comments addressed |
| 4.0 | 8- Oct-26 | Hagar Elhusseiny |  | Converted to Residency SOW for GRC & MRM |

Table of Contents

ENGAGEMENT OVERVIEW	6

Service Description	6

Archer Residency Consulting Profile Details	6

Archer Implementation Methodology	7

Releases and Iteration Schedule	7

Release Planning	7

Indicative Iteration Planning	8

Completion and Adjustment of User Stories	9

Summary	10

Project phasing	12

Project plan	13

Year 2 Transition and Continuous Improvement	14

PROJECT TASKS	15

Task 1 Kick-off	15

Task 2 Solution Workshops	16

Task 3 Enhancements	19

Task 4 Validation	21

Task 5 Deployment	22

Task 6 Go-live support	23

Task 7 Handover	24

Task 8 Training	25

ARCHER PROJECT MANAGEMENT	26

PROJECT PREREQUISITES	26

CHANGE MANAGEMENT	27

ASSUMPTIONS AND LIMITATIONS	28

CHARGES	29

Estimated Travel and Material Expenses	29

Period of Performance	29

Invoicing Terms	30

TERMS AND CONDITIONS	31

SIGNATURES	32

APPENDIX A – ROLES AND RESPONSIBILITIES	33

APPENDIX B – Archer Licensing details	34

APPENDIX C – Charges for Associated Services	35

TRADEMARK & COPYRIGHT NOTICES	36

Trademarks	36

Copyright	36

This Statement of Work is made between:

Handelsbanken PLC, a company incorporated in England & Wales under company number11305395 whose registered office is at 25 Basinghall Street, London, EC2V 5HA (Handelsbanken); and

Archer Technologies Ireland Limited, a company incorporated in Ireland under company number 730277 whose registered office is at Block A, George’s Quay Plaza, George’s Quay, Dublin 2, Dublin, Ireland, D02 E440 (Supplier).

NOW THEREFORE IT IS HEREBY AGREED as follows:

- Incorporation and interpretation

1.1The parties acknowledge and agree that this Statement of Work:

      - is made pursuant to the Master Services Agreement and previous order form (ref:  Q-14777) relating to the provision of Services between Handelsbanken PLC and Archer Technologies Ireland Limited dated 30th July 2026 (Agreement);

      - sets out details of the Supplier's provision of certain Services and/or Deliverables to Handelsbanken as described herein; and

      - is subject to the provisions of the Agreement.

1.2 Any reference to Handelsbanken in the Agreement shall, for the purposes of this Statement of Work, be a reference to the entity identified as Handelsbanken above and that is entering into this Statement of Work.

1.3 Any terms or phrases defined in the Agreement shall have the same meaning in this Statement of Work.

2 Effective date and term

This Statement of Work shall come into effect as of the date of the Residency Commencement Date 15th October 2026 and shall continue thereafter for a period of 12 months, unless terminated earlier in accordance with the terms of the Agreement.

3 The Services and Deliverables

3.1 The Supplier shall provide the following Services and Deliverables:

# ENGAGEMENT OVERVIEW

## Service Description

Handelsbanken has requested the assistance of Archer Professional Services to implement the licensed Archer products defined in the Archer Order Form #Q-14777 as described in Appendix B.

This Statement of Work (SOW) details the Archer professional services that are proposed in support of this project and is based on Archer’s present understanding of Handelsbanken’s requirements.

The objective of this Residency engagement Statement of Work is to provide Handelsbanken with dedicated Archer consulting capacity to support the implementation, configuration, enhancement and optimisation of its licensed Archer solutions. The Resident Consultant and Functional Consultant will perform activities jointly prioritised by Archer and Handelsbanken, which may include solution workshops, configuration iterations, integrations, testing, deployment assistance and knowledge transfer. All activities will be undertaken within the agreed Residency capacity, subject to applicable dependencies and business priorities.

Deliverables will consist of documented outputs, governance artefacts, implementation activities and knowledge transfer materials. Archer shall maintain accurate records of activities undertaken and provide (as a minimum) monthly service reports evidencing progress and outcomes achieved.

In response to Handelsbanken’s business objectives, Archer will provide dedicated Archer Residency consulting services consisting of:

- One (1) full-time Archer Resident Consultant for the duration of the 12-month Residency engagement Statement of Work (excluding Archer-observed holidays, approved paid time off, and sick leave); and

- Two hundred and twenty (220) hours of Archer Functional Consultant services to provide subject matter expertise, solution design guidance, and support for complex enhancements, as required throughout the term of this Statement of Work ("SOW").

The proposed services will be delivered as a one-year full-time Residency Ratable. Which is outlined in the“Charges” section and detailed on the Archer Order Form Q- 18773

## Archer Residency Consulting Profile Details

Archer Full-time Consultant

- Term: 12 months

- Actual Start Date: 15/10/2026

- Mode : remote

- Business Hours: 5 days a week, 7.5 hours per day

- Paid Vacation Days: 2 days per month

  - Public Holidays: According to the consultant’s country of employment

Archer Functional Consultant

- Allocation: Up to 220 hours during the term of this SOW

- Term: Services to be consumed during the 12-month Residency engagement

- Actual Start Date: Available from the commencement of the Residency engagement, or as mutually agreed

- Mode: Remote

- Scheduling: Services will be provided on an as-needed basis and scheduled in coordination with Handelsbanken, subject to resource availability and agreed priorities

- Public Holidays: According to the consultant's country of employment

## Archer Implementation Methodology

The Archer Implementation Methodology (AIM) serves as a comprehensive framework drawing from Archer’s vast expertise in implementing Governance, Risk, and Compliance (GRC) programs. This methodology facilitates organisations in achieving alignment with business objectives whilst ensuring quicker time to value. It emphasises agile delivery, delivering predictable results, and ensuring scalability. Each task is further outlined under the Project Tasks section.

## Releases and Iteration Schedule

The engagement plan currently anticipates two potential releases covering the identified Archer solution areas. The timing, content and delivery of each release will be jointly prioritised and reviewed throughout the Residency engagement, subject to available Handelsbanken resources, agreed requirements and relevant dependencies. The proposed releases are indicative planning objectives rather than guaranteed delivery milestones.

### Release Planning

Each release consists of multiple development iterations, followed by testing and deployment activities. The exact number of iterations per release will be determined based on the solution’s complexity and requirements.

Pre-Release Planning: Before development begins, a structured 2-week planning phase ensures alignment on scope and priorities. This phase includes:

- Baseline Solution Workshops: Stakeholders and the project team define the key functionalities to be configured in upcoming iterations.

- Backlog Refinement: User stories are reviewed, prioritised, and finalised to ensure readiness for execution.

User story example:

| Actor Action |  | Outcome |
| --- | --- | --- |
| Scenario: Exception requests |  |  |
| As an [approver] | I want to [approve or reject exception requests] | so that [all exceptions are managed] |

Iterations: During these iterations, the development team will focus on:

- Implementing new features.

- Enhancing existing functionalities.

- Addressing bugs and performance issues.

Collaboration: Continuous collaboration with stakeholders to gather feedback and adjust priorities as needed.

Testing & Deployment: After the development iterations, there will be a specific period for testing and go-live activities as follows:

- 2 weeks for SIT/UAT preparation and execution.

- 2 weeks for go-live and deployment into production.

### Indicative Iteration Planning

Where two-week configuration iterations are adopted, the following meeting structure may be used as planning guidance. The frequency, duration and scheduling of sessions will be mutually agreed based on the work being undertaken and available Residency capacity.

Each 2-week iteration will consist of the following:

- At least one planning session at the beginning of the iteration, lasting at least 90 minutes.

- At least 2 demo/feedback sessions, each lasting at least 60 minutes.

- A final iteration demo session lasting at least 90 minutes.

### Completion and Adjustment of User Stories

At the end of each 2-week iteration, user stories will be evaluated for completion during the demo session. The process is as follows:

#### Completion:

- Done: User stories should be considered "done" if they meet the defined acceptance criteria and no further changes are required.

#### Adjustments:

- Minor Changes: If minor adjustments are needed, they can be handled within the same iteration.

- Significant Changes: If the changes are significant and impact the functionality, the user story may be planned for the next iteration.

#### Refinement:

- Further Refinement: If a user story requires additional refinement or a review of its acceptance criteria, it might be removed from the current release.

- Prioritisation: These refined user stories will be prioritised for inclusion in the next release (if applicable), unless the refinement can be completed within the current release timeline.

## Summary

The following solution areas, use cases and activities represent Handelsbanken's currently anticipated priorities for the Residency Services. Their inclusion identifies potential areas of work and does not constitute a commitment by Archer to complete every listed configuration, integration, enhancement or deployment. Activities will be jointly prioritised and performed within the available residency capacity.

| Included | Deliverables | Description |
| --- | --- | --- |
| Installation and setup |  |  |
| ☒ | Product installation | Remote software installation PS-BAS-ARC-SMART at the cost outlined in Appendix C. |
| Anticipated residency solution areas |  |  |
| ☒ | Archer core platform | Configuration of Archer to address the following platform needs: - Issues management - Business Hierarchy - Comprehensive and customizable dashboards and reports |
| ☒ | Enterprise & Operational Risk Management | Configuration of Archer to address the following business needs: - Maintain a central risk library linked to organizational hierarchy - Define enterprise risk taxonomy and appetite, with top-down assessments - Track loss events, near misses, and impacts across the organization - Monitor Key Risk Indicators (KRIs) for early warning signs |
| ☒ | Regulatory & Corporate Compliance | Configuration of Archer to address the following business needs: - Capture and track regulatory obligations across the enterprise - Manage policy lifecycle from creation to attestation - Define, map, and maintain controls to mitigate identified operational risks and address applicable regulatory obligations and compliance standards. - Test and monitor control effectiveness, with control deficiencies and resulting remediation activities tracked through closure. |
| ☒ | Model Risk Management | Configuration of Archer to address the following business needs: - Define model classification, materiality and risk tiering. - Manage the model lifecycle from registration through retirement. - Manage model validation, reviews, approvals and attestations. - Track model findings, limitations and remediation activities. - Manage model changes and PMA activities. - Monitor model risk through dashboards, reporting and key metrics. - Maintain relevant model dependencies and relationships across the organization. |
| Training |  |  |
| ☒ | Training | Training credits ED-ARC-TRAINCREDIT at the cost outlined in the Appendix C that are not part of this SOW, that can be used for: - Administrator training - Power user training Further credits/subscriptions can be added, and Archer University also provides a range of training available free of charge. |
| ☒ | Hand-over | Up to 4 hours of demonstrations for the configured solution |
| Post-go-live support |  |  |
| ☒ | Go-live support | Go-live support per go-live as defined in the plan. This is separate to technical support which is available from Day 1 – This support is hyper-care for areas such as bug fixes |

## Project phasing

The table below outlines the assumed phasing of the engagement:

| Release | Phase | Archer solutions | Archer use cases |
| --- | --- | --- | --- |
| Release 1 | Phase 1 | Enterprise & Operational Risk Management | - Issues Management - Enterprise Risk Management - Loss Event Management - Key Indicator Management - 1 x ODA* for Risk Statements - 1 x ODA* for Risk Assessment Plans - 1 x ODA* for ICARA Risks - 2 x ODA* for additional org. hierarchy |
|  | Phase 2 | Regulatory & Corporate Compliance | - Controls Assurance Program Management - Policy Program Management - Corporate Obligations Management - Evolv Compliance Standard Implementation - 1 x ODA* for Controls Hierarchy |
| Release 2 | Phase 1 | Model Risk Management | - Model Inventory & Classification - Model Risk Assessment & Tiering - Model Lifecycle & Governance - Model Validation & Monitoring - Model Findings, Remediation & Reporting |

## Project plan

At the initiation of the engagement, Archer will work with Handelsbanken to establish an initial engagement plan outlining the anticipated priorities, activities, resource allocation and target timeframes for the Residency Services. The engagement plan will be jointly reviewed and may be updated throughout the engagement based on Handelsbanken’s priorities, business needs and available resources.

The Residency Services will be delivered on a time and resource availability basis using the Archer resources identified in this Statement of Work. Handelsbanken will be responsible for prioritising and approving the activities to be undertaken by the Archer resources within the agreed Residency capacity.

Archer will apply appropriate professional standards, resource planning and delivery governance in performing the Residency Services. Archer will use reasonable efforts to perform the activities requested by Handelsbanken within the available Residency capacity and in accordance with the agreed priorities.

The activities, priorities and sequencing may be adjusted during the engagement by mutual agreement between the parties. Any activities that cannot reasonably be accommodated within the available Residency capacity, or that require additional resources, skills, effort or time beyond the agreed Residency Services, will be subject to mutual agreement and, where applicable, the applicable change control process.

## Year 2 Transition and Continuous Improvement

At the end of the initial 12-month Residency period, Archer and Handelsbanken may jointly review the outcomes achieved, lessons learned, and priorities for the following year.

Any further Residency required may build on the foundation established during Year 1, with a focus on continuous improvement, optimisation and evolving business priorities.

The scope, resource allocation and priorities for the any further Residency will be mutually agreed between Archer and Handelsbanken and documented under the applicable renewal, Statement of Work or Order Form.

# PROJECT TASKS

### Task 1 Kick-off

The Residency engagement will include a kickoff meeting with Handelsbanken to establish working arrangements, initial priorities and resource coordination, including the following activities:

- Understand the Statement of Work, tasks and responsibilities.

- Coordinate a high-level residency review, including delivery approach, project team and consultant resourcing.

- Discuss access, environment and third-party prerequisites affecting the prioritised residency activities.

- Discuss initial residency priorities and develop an indicative, capacity-based engagement plan.

The agenda for the project kick off meeting will be as follows:

- Introductions

- Archer / Handelsbanken Team Hierarchy

- Scope review

- Archer residency delivery approach and use of Archer implementation practices where appropriate

- High Level Plan, Residency priorities, indicative sequencing and review checkpoints (not fixed delivery milestones)

- Project Governance

- Next steps (including prioritised solution workshops where appropriate)

- Success factors and Client involvement

- Client feedback / CSAT

### Task 2 Solution Workshops

As part of the Residency Services, Archer may facilitate workshops to review Archer Baseline Configurations for the solution areas in scope and jointly identify configuration requirements for prioritisation within available residency capacity.

Indicative Week 1 activity: Handelsbanken reviews the relevant baseline solution and identifies potential minor configurations and/or data import needs for consideration in the residency backlog.

Indicative Week 2 activity: Archer and Handelsbanken review gaps, agree priorities and determine which activities may reasonably be undertaken within available residency capacity; these weeks are planning guidance, not fixed milestones.

Changes in priorities or user stories within the agreed residency capacity may be managed through joint backlog review. Additional resources, fees, material contractual scope changes or work expressly excluded from the Residency Services require mutual agreement and, where applicable, a Project Change Order under Schedule 4 of the Master Service Agreement.

#### Task assumptions and limitations:

- Handelsbanken will be responsible for reviewing the Archer Baseline solution and providing relevant feedback, examples, templates, sample reports etc. as needed.

- The Residency Services do not include standalone consulting services to create a complete business requirements specification; Handelsbanken will provide the necessary business inputs and decisions for each prioritised item.

- Configuration and workflow changes will be assessed against the agreed approach for Handelsbanken Plc, with any permitted variation prioritised within residency capacity.

#### Illustrative UX changes that may be prioritised within the agreed Residency Services at no additional fee, subject to available capacity:

| Deliverable | Changes |
| --- | --- |
| Reporting | - Updating existing Archer baseline reports. - 1 additional dashboard per Archer Solution Area using existing Archer baseline reports. - Users can easily create additional reports and dashboards as needed. |
| Roles/access | - Add users to existing Archer baseline roles. - Configure role names and role assignments to align with the agreed workflow responsibilities and Handelsbanken terminology, based on the standard Archer role and access model. - 3 additional access roles including record permissions per Archer Solution Area. |
| Process | - One additional workflow step to existing workflows. |
| Applications | - Modify existing layouts. - Hide or rename existing fields. - Up to 10 new Fields per Archer Use Case. |
| Notifications | - Update existing notifications. |

#### residency outputs and responsibilities (subject to agreed priorities and available capacity)

| Deliverable | Description | Archer | Handelsbanken |
| --- | --- | --- | --- |
| Prioritised solution workshops | - Workshops to review baseline configuration for prioritised residency activities | Responsible | Consulted |
| User Stories | - Concise, user-centric narratives that describe a feature or functionality from an end-user perspective. | Consulted | Responsible |
| Gap analysis | - Gap notes outlining potential modifications for prioritisation within residency capacity. | Responsible | Consulted |

### Task 3 Enhancements

Within the Residency Services, Archer will support the configuration of mutually prioritised changes to the baseline solutions, including assistance with data imports and user access, using the allocated Resident and Functional Consultant capacity.

#### Task assumptions and limitations:

- Iteration Structure: The solution areas and configuration iterations listed below represent indicative planning estimates and potential workstreams, not a guaranteed number of completed iterations or fixed deliverables.

- Iteration Duration: Two-week iterations may be used as a working cadence for planning, configuration, review and feedback, subject to priorities, dependencies and available residency capacity.

- Demo and Feedback Sessions: Where an iteration is scheduled, Archer and Handelsbanken will coordinate reasonable demonstrations and feedback sessions. A Handelsbanken decision maker or authorised delegate should participate and remain available to provide clarification. Session frequency and timing will be mutually agreed within residency capacity.

- Change Control: Minor and significant functional enhancements, including workflow, access-control and architectural changes, may be assessed and reprioritised within the available Residency Services. Activities requiring additional capacity, resources, fees or changes to contractual scope will require mutual agreement and, where applicable, a Change Request.

| Solution Area | #Indicative iterations |
| --- | --- |
| Enterprise & Operational Risk Management | 3 |
| Regulatory & Corporate Compliance | 2 |
| Model Risk Management | 3 |

The following third-party integrations are identified as potential residency workstreams, subject to agreed design, prerequisites, priorities and available capacity:

| 3rd party system | Direction | Supported transport | Data format | Use case |
| --- | --- | --- | --- | --- |
| SSO | Bi-directional | SAML | SSO | Bi-directional |
| E-mail | One-way to e-mail system | SMTP(S) | Text | Notifications |
| ServiceNow | One-way to Archer | API | JS Transporter | Asset info |

#### Handelsbanken shall be responsible for the following pre-requisites:

- Acquire licenses/hardware for third party systems in scope

- Provide access to the required 3rd party interfaces and source data

- Ensure the 3rd party system is operational and resolve any issues

- Provide a technical contact for the 3rd party system for any inquires

#### residency outputs and responsibilities (subject to agreed priorities and available capacity)

| Deliverable | Description | ARCHER | Handelsbanken |
| --- | --- | --- | --- |
| Solution Configuration | - Configuration support for prioritised user stories within available residency capacity. | Responsible | Consulted |
| Integration build | - Integration configuration assistance for prioritised designs, subject to available capacity. - Activities may commence when prerequisites are confirmed and the work is prioritised. | Responsible | Consulted |

### Task 4 Validation

Archer will support ongoing development, unit, integration and system testing for configurations prioritised during the Residency Services and, where appropriate, assist with promotion of agreed builds and a subset of supplied test data to the test environment, within available capacity.

#### Task assumptions and limitations

- Handelsbanken is responsible for validation of the solution. This includes developing test cases, performing testing, providing sanitised test data and documentation of defects.

- Archer can provide Handelsbanken with test script templates, based on the baseline solution user stories, to support their test cases development.

- Where a go-live is agreed, Handelsbanken and Archer may plan an indicative testing period of up to two consecutive calendar weeks. Additional testing support may be reprioritised within remaining residency capacity; extra resources or fees require mutual agreement and applicable change control.

- Handelsbanken will document and consolidate defects for Archer review. Archer will investigate and, where feasible, remediate confirmed configuration defects and support re-testing within available residency capacity. Functional changes will be evaluated and prioritised through residency governance rather than automatically treated as out of scope.

- Acceptance criteria and testing closure for any particular activity will be mutually agreed when that activity is planned. Silence during an indicative test period will not itself create a blanket acceptance obligation for the overall residency.

#### residency outputs and responsibilities (subject to agreed priorities and available capacity)

| Deliverable | Description | ARCHER | Handelsbanken |
| --- | --- | --- | --- |
| Development testing | - Testing to ensure the solution operates as per approved solution design. | Responsible | Consulted |
| Promotion to test | - Assistance with promoting prioritised configurations to the test environment | Responsible | Consulted |
| Defect remediation | - Investigation and remediation of confirmed issues, subject to agreed priorities and capacity | Responsible | Informed |
| Solution validation | - Testing to determine if solution meets requirements. | Informed | Responsible |

### Task 5 Deployment

Where prioritised and approved within the Residency Services, Archer will assist with migration of configured solutions to production and a one-time initial data migration for the relevant workstream, subject to prerequisites and available residency capacity.

#### Task assumptions and limitations

- For prioritised data-import activities, Archer may supply an appropriate import template. Handelsbanken remains responsible for providing mapped, formatted and sanitised source data.

- Where agreed as a prioritised residency activity, Archer may undertake a one-time import of an initial data set. Any further imports or adjustments will be assessed against available residency capacity and jointly reprioritised; additional resources or fees will require mutual agreement.

- The following documents and attachments will be out of scope:

  - Import of attachments such as documents, photos etc. are out of scope.

#### residency outputs and responsibilities (subject to agreed priorities and available capacity)

| Deliverable | Description | ARCHER | Handelsbanken |
| --- | --- | --- | --- |
| Migration to production | - Support for an agreed production migration within prioritised residency capacity | Responsible | Consulted |
| Data preparation | - Extraction and formatting of data to be imported | Consulted | Responsible |
| Data import | - Support for a prioritised one-time initial data import, subject to capacity. | Responsible | Consulted |

### Task 6 Go-live support

Within available Residency Services capacity, Archer will provide on-demand support for agreed go-live activities to investigate and address unexpected issues with Archer configurations, according to jointly agreed priorities.

#### Task assumptions and limitations

- Go-live support may be provided remotely by the residency resource during agreed business hours for prioritised go-lives. Requests will be coordinated by priority and severity and are subject to the agreed resident and functional consultant allocations.

- The scope includes second line support to remediate unexpected solution issues, or any queries raised by Handelsbanken’s solution administrators. End-user support is out of scope.

- Archer platform support will be managed by Archer technical support as per maintenance and support contract.

- The support will be provided remotely during office hours.

- Handelsbanken will be responsible for remediating any customer data quality issues with imported data.

#### residency outputs and responsibilities (subject to agreed priorities and available capacity)

| Deliverable | Description | ARCHER | Handelsbanken |
| --- | --- | --- | --- |
| Go-live support | - Prioritised on-demand go-live assistance within available residency capacity | Responsible | Informed |

### Task 7 Handover

As part of the Residency Services, Archer will provide knowledge transfer for prioritised configurations, including demonstrations of relevant operations in Handelsbanken’s environment. Archer and Handelsbanken will jointly schedule sessions within available residency capacity.

| Session | Description | # Of sessions |
| --- | --- | --- |
| Administrators | - Technical demonstration with Handelsbanken’s solution administrators | Indicatively 1 session up to 4 hours, scheduled within residency capacity. |

Note: Knowledge transfer may include demonstration of architecture, configuration and integration for prioritised residency activities in Handelsbanken’s environment. It is not a substitute for formal product training. The parties may agree further sessions as priorities and residency capacity allow.

Archer products include online help and administrator reference materials. Where required for prioritised residency activities, Archer may prepare supporting documentation in English using Archer templates, within available residency capacity.

#### residency outputs and responsibilities (subject to agreed priorities and available capacity)

| Deliverable | Description | ARCHER | Handelsbanken |
| --- | --- | --- | --- |
| Documentation | - High-level design notes for prioritised solution work, where appropriate. - Data import templates for prioritised historical-data activities, where appropriate. | Responsible | Informed |

### Task 8 Training

Within available Residency Services capacity, Archer may conduct familiarisation and demonstration sessions on the configured Archer use cases prioritised by Handelsbanken, as outlined below:

| Session | Description | # of sessions |
| --- | --- | --- |
| Prioritised use cases | - Archer Use Case demonstration for regular business users using video conferencing to familiarise Handelsbanken with the configured solution | Indicatively 2 sessions up to 4 hours per solution area, subject to capacity and agreed priorities. The session(s) can be recorded by Archer or Handelsbanken and a copy provided for future use. |

Archer products include online help and user reference materials. As part of prioritised knowledge-transfer activities, Archer may prepare or update an appropriate user manual in English using Archer templates, subject to available residency capacity.

#### residency outputs and responsibilities (subject to agreed priorities and available capacity)

| Deliverable | Task assumptions | ARCHER | Handelsbanken |
| --- | --- | --- | --- |
| User manual | - User guidance, where prioritised, with screenshots and step-by-step workflows for configured use cases. | Responsible | Informed |

# ARCHER PROJECT MANAGEMENT

The Archer Project Manager will be responsible for coordinating resource availability, tracking activity, required reporting, managing priorities and dependencies, maintaining a residency backlog, reporting progress and escalating delivery risks.

# PROJECT PREREQUISITES

During this engagement, Handelsbanken will need to perform the following activities:

- Identify the Executive Sponsor to facilitate staff cooperation and provide an Executive Liaison to Archer.

- Identify a primary point of contact to help the Archer Consultant(s) coordinate access to the required project materials and Handelsbanken personnel.

- Assist with identifying representatives from Handelsbanken’s various internal and external stakeholders who have an interest or are affected by the Project. This will ensure timely development and approval of deliverables.

- Facilitate scheduling of stakeholder representatives to participate in the exchange of information with the Archer Consultant.

- Provide documents/diagrams detailing business requirements information in a timely manner.

- Provide subject-matter-experts for the systems that will be sourced by the Archer Data Feed Manager and provide a mechanism to access required source system data. Handelsbanken will be responsible for resolving any data or third-party system issues related to source system data.

- Manage and enable, if applicable, Archer access to Handelsbanken’s partners who may need to be involved.

- Respond in a timely fashion to questions posed by Archer regarding the project.

- If onsite work is required, provide all Archer consultants with necessary building and/ or machine room badges/passes, parking badges/passes, and a safe working environment, including a workspace and network access, if necessary.

- For remote work, the Archer Consultant(s) will require on demand System Administrator access to Handelsbanken’s Archer web-based portal and configuration environment to perform engagement activities. This may require providing a VPN (Virtual Private Network) or other secure remote access to the environment allowing the Archer Consultant to perform all engagement activities.

- Be responsible for all non-Archer software and hardware set-up, installation, and troubleshooting, including all hardware, network, directory services set-up, and/or connectivity. Archer is not responsible for modification or enhancement of non-Archer 3rd party applications or systems.

- Archer reserves the right to suspend services and/or re-schedule resources should project pre-requisites not be met.

- Have a properly licensed copy of all Archer software in scope.

- Provide a functional environment for the Archer solution(s), as specified in the product documentation. This includes hardware and software component as applicable, network connectivity, DNS name resolution and firewall settings for the Archer solution(s).

- Handelsbanken’s Archer environment(s) will meet at least the minimum technical specifications outlined in the Archer installation guide. Archer Customer Support must officially support the environment and configuration for the installation of any Archer standard products.

# CHANGE MANAGEMENT

Changes to the sequencing, prioritisation or nature of activities within the agreed Residency Services and available resource capacity may be managed through the residency governance process without requiring a formal Change Order.

Changes that require additional consulting capacity, specialist resources not included in this SOW, additional fees, an extension of the engagement term, or material changes to the contracted scope shall be subject to mutual written agreement and, where applicable, a formal Change Order in accordance with the Master Service Agreement.

# ASSUMPTIONS AND LIMITATIONS

The following assumptions were developed in creating this Statement of Work. Any changes to these assumptions may impact the deliverables, project timeline, assigned resources, or estimated services fees.

- Archer software development lifecycle and implementation methodology will be utilised during this engagement. All deliverables for this engagement will utilise Archer templates, formats, and structure; the level of effort for this project is contingent upon this assumption.

- All configuration and build activities will be conducted by the Archer residency team.

- Archer Consultants will perform certain activities remotely (documentation, project management, custom development, etc.) that are still considered part of the billable services under the terms of this SOW.

- No travel is expected by Archer colleagues in performing these services and therefore is not subject to expense claims

- Services will be delivered during office hours during regular working days (as per service performance location).

- Archer reserves the right to suspend services and/or re-schedule resources should project assumptions be different from the actual situation.

- Custom software development (aside from minor configurations) will not be included within the scope of this Statement of Work. If, at Handelsbanken’s request, Archer Consultants may customise the look-and-feel of an Archer product while installing and configuring at Handelsbanken’s location by following the Change Control process. Any code written (e.g., scripts, CGI, HTML, etc.) by the Archer Consultant is provided on an “as-is” basis, with no warranty implied or provided. Handelsbanken is responsible for support and maintenance of this software, unless a Custom Application Support (CAS) agreement is purchased by Handelsbanken.

# CHARGES

The following Charges shall be payable in consideration of the provision of the Services and/or Deliverables pursuant to this Statement of Work and are outlined in the Order Form (ref: Q- 18773) signed on or around the time of this Statement of Work

Table 1: Residency Services Fee

| Item Name | Net Price |
| --- | --- |
| Prof Svcs Archer - PS-CUS-RES-REC | £136,296.62 |
| Total Net Price | £136,296.62 |

## Estimated Travel and Material Expenses

The services will be delivered remotely and hence no travel is included.

## Period of Performance

Archer and Handelsbanken agree that the duration of this engagement will be 12 months from the performance of the initial project kick-off meeting.

Following the initial 12-month Residency period, the parties may mutually agree to continue the Residency Services for a subsequent period. Any such continuation, including applicable resources, scope, priorities, fees and term, will be documented under the applicable renewal, Statement of Work or Order Form.

Note:	The duration of the engagement is an estimate of the elapsed time, which may exceed the level of effort. Archer will not be held liable for any Customer delays and any related costs which may result there from.

## Invoicing Terms

For the residency service in scope of this statement of work Archer will invoice Handelsbanken quarterly in advance. Each payment will be 1/4 of the PS-CUS-RES-REC service estimates (listed in table 1) from the Residency Commencement Date .

Invoice payments are due net thirty (30) days from date of invoice to Handelsbanken.

# TERMS AND CONDITIONS

- This Statement of Work is subject to the terms of the Archer Master Services Agreement entered into by and between Archer Technologies Ireland Limited and Handelsbanken PLC dated 30th July 2026 (the “Agreement”).

- Upon receipt of a signed Statement of Work, Archer will schedule a meeting where mutual agreements on staffing and project start date will be made.

# SIGNATURES

Archer and Handelsbanken agree to the terms set forth herein as indicated by the signatures of their respective duly authorized representatives below.

#### Handelsbanken PLC	Archer Technologies Ireland Limited

Authorised Signature	Authorised Signature

(Above name printed)	(Above name printed)

Title (printed)	Title (printed)

Date	Date

#### Handelsbanken PLC

Authorised Signature

(Above name printed)

Title (printed)

Date

# APPENDIX A – ROLES AND RESPONSIBILITIES

Depending on the scope of the project, the following roles may be involved in the delivery:

| Roles and responsibilities |  |  |
| --- | --- | --- |
| Organization | Role | Description |
| Archer | Practice Manager | The ARCHER Practice Manager is a non-billable role responsible for providing overall project oversight, an executive-level point of contact and escalation while ensuring Archer resources are aligned for successful project delivery. |
| Archer | Project manager | The PM serves as primary point-of-contact with client and is responsible for tracking progress, scheduling of consultants, issue management and status reporting. |
| Archer | Advisory Consultant | With deep strategic and technical expertise, thousands of hours of experience, and intimate knowledge of the Archer solutions, the Advisory Consultant role will provide strategic oversight and prescribe best practices. |
| Archer | Senior Consultant | The Senior Consultant is responsible for the design and oversees the delivery of the project from an architectural standpoint to ensure Archer best practices are used and that the solution meets the business requirements. |
| Archer | Consultant | The Consultant is primarily responsible for the configuration and testing activities. |
| Archer | Integration Specialist | The Integration Specialist is assigned to projects based on required technical requirements including platform installation, data feed integrations and API requirements. This billable role is included on an as-needed basis and dependent on the technical requirements of the SOW. |
| Client | Project Sponsor | The person with final review of key project decisions. The project sponsor will confirm the high-level objectives of the engagement and provide final review of project delivery as well as interim review of project milestones as appropriate. |
| Client | Project Manager | Serves as the primary point-of-contact for the Archer team. Responsible for making tactical decisions regarding the project, coordinate internal resources and communicate about the project internally. |
| Client | Functional SME | Subject matter expert responsible for providing clarification and validation of business requirements to be supported by the solution. |
| Client | Technical SME | Serves as the technical contact to grant access to third party systems or support architectural decisions related to the technical environment in which the solution will be deployed. |

# APPENDIX B – Archer Licensing details

This section outlines the license components purchased by Handelsbanken referenced in Quote Form #Q-14777

| SKU | Item Name | Metric | Total Qty | License Qty | ODA Qty | Start Date | End Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RSA-0012000 | Archer Term/Perp Subscription Bundle | Per instance | 1 | 1 | 0 | Oct 15, 2026 | Oct 14, 2029 |
| GRC-CTRLPRG-S | Controls Assurance Program Management | Per 100 Employees | 3,000 | 30 | 0 | Oct 15, 2026 | Oct 14, 2029 |
| GRC-ODA-S | On-Demand Application Subscription Software | Per 100 Employees per ODA | 180 | 30 | 6 | Oct 15, 2026 | Oct 14, 2029 |
| GRC-OBLIGS-S | Corporate Obligations Management | Per 100 Employees | 3,000 | 30 | 0 | Oct 15, 2026 | Oct 14, 2029 |
| GRC-POLICY-S | Policy Program Management | Per 100 Employees | 3,000 | 30 | 0 | Oct 15, 2026 | Oct 14, 2029 |
| GRC-ITAC-S | IT Asset Catalog Subscription Software | Per 100 Employees | 3,000 | 30 | 0 | Oct 15, 2026 | Oct 14, 2029 |
| GRC-LSSEVNT-S | Loss Events | Per 100 Employees | 3,000 | 30 | 0 | Oct 15, 2026 | Oct 14, 2029 |
| GRC-KEYIND-S | Key Indicator Management | Per 100 Employees | 3,000 | 30 | 0 | Oct 15, 2026 | Oct 14, 2029 |
| GRC-BAC-S | Business Asset Catalog Subscription Software | Per 100 Employees | 3,000 | 30 | 0 | Oct 15, 2026 | Oct 14, 2029 |
| GRC-RSKINV-S | Enterprise Risk Management | Per 100 Employees | 3,000 | 30 | 0 | Oct 15, 2026 | Oct 14, 2029 |
| GRC-ISSUE-S | Issues Management Subscription Software | Per 100 Employees | 3,000 | 30 | 0 | Oct 15,2026 | Oct 14, 2029 |
| SAAS-EVC-STND-S | Evolv Compliance Standard | Per Employee | 3,000 | 1 | Oct 15, 2026 |  | Oct 14, 2029 |

# APPENDIX C – Charges for Associated Services

The following Charges shall be payable in consideration of the provision of the Services and/or Deliverables pursuant to this Statement of Work and are outlined in the Order Form (ref: Q- 18773) signed

Non-Recurring

| SKU | Item Name | Quantity |
| --- | --- | --- |
| ED-ARC-TRAINCREDIT | Archer Training Credit - 12 mo expiration | 4,000 |
| Total Net Price |  | £0 |

Professional Services Basic

| SKU | Item Name | Quantity | Start Date | End Date | Net Price |
| --- | --- | --- | --- | --- | --- |
| PS-BAS-ARC-SMART | Archer Platform SmartStart Installation Services - Remote only | 1 | Sep 10, 2026 | Sep 9, 2027 | £0 |
| PS-BAS-ECSTND | Archer Evolv Compliance Standard Implementation | 1 | Sep 10, 2026 | Sep 9, 2027 | £0 |
| Total Net Price |  |  |  |  | £0 |

Total Charges

Net Price

£136, 296.62

Total Net Price: £136,296.62

# TRADEMARK & COPYRIGHT NOTICES

## Trademarks

Archer, Archer Conference logo and other trademarks are trademarks of Archer Technologies LLC or its affiliates. For a list of trademarks, https://www.archerirm.com/company/trademarks Other trademarks are trademarks of their respective owners.

## Copyright

Copyright © 2026 Archer Technologies LLC or its affiliates. All rights reserved.

No part of this document may be reproduced or distributed in any form or by any means without prior written permission of Archer.